Title: 	Draft Merge Plan

| Document ID: | DocID001 |
| --- | --- |
| Version: | 1.0 |
| Last Saved: | 2025-11-10 20:40:00 |
| Document Status: | Draft |
| Author: | Neil Thomson |
| Product/Release |  |

| Abstract: (Comments) | <Enter the abstract in Properties/Summary/Comments> |
| --- | --- |

- Detailed History of Changes

| Ver. | Date | Who | Detailed description of Changes |
| --- | --- | --- | --- |
| 1.0 | 08Dec2004 | NJT | Created |

- Table of Contents

1.	Introduction	1

2.	Draft Merge Plan — TravelProfile PUML (v0.1)	1

2.1	1) Goals & Success Criteria	1

2.2	2) Target Directory Layout (steady state)	1

2.3	3) Phase 0 — Safety Net (15 min)	2

2.4	4) Phase 1 — Common Library First	2

2.4.1	4.1 Classes (copy/replace into core/puml/commonLib)	2

2.4.2	4.2 Enums (copy into core/puml/commonLib)	2

2.5	5) Phase 2 — Root + Segment Stubs	3

2.6	6) Phase 3 — Segment Deep Merge (iterative)	3

2.7	7) SCHEMAHINTS / ENUMHINTS Conventions to Enforce	4

2.8	8) $id / $ref Mapping Guardrails	4

2.9	9) Validation & Lint	4

2.10	10) Risk & Mitigation	5

2.11	11) Daily Working Loop	5

2.12	12) Manifest Template (optional but handy)	5

2.13	13) Hand-off Checklist (per batch)	6

# Introduction

- ChatGPT proposed draft merge plan to bring on board the existing .PUML models (created in the last 12 months in the H&T WG and upgrade to be able to generat JSON-Schema and JSON files (including enum files

Here’s a tight, practical Draft Merge Plan to bring your existing PUML model set into the structure we outlined, without disturbing your working generators.

# Draft Merge Plan — TravelProfile PUML (v0.1)

## 1) Goals & Success Criteria

- Preserve semantics of your existing model while aligning folders/$id/$ref.

- Zero generator surprises: gen:enums, gen:schemas, validate:*, and lint:hints:strict all pass.

- Deterministic build: clean baseId mapping + stable output paths.

- Day-by-day continuity: daily snapshot remains reproducible.

Done = all migrated classes emit valid JSON Schemas; all enum refs resolve; linter shows 0 errors (warnings optional).

## 2) Target Directory Layout (steady state)

packages/

core/

puml/commonLib/...

json/schemas/commonLib/...

json/enums/commonLib/...

travelProfile/

puml/

root/TravelerProfile.puml

identity/...

contact/...

preferences/...

support/...

json/schemas/...

json/enums/...

tools/

generate-json-schema-from-puml.mjs

generate_json-enums-from-puml.mjs

lint-schemahints.mjs

Mapping rule:
packages/<seg>/puml/<subs>/<Class>.puml → packages/<seg>/json/schemas/<subs>/<Class>.schema.json
--baseId https://…/hatpro/ → $id/$ref = {baseId}<seg>/<subs>/<Name>.json|.schema.json

## 3) Phase 0 — Safety Net (15 min)

- Branch: git checkout -b feat/tp-merge-structure

- Freeze working tools: copy your current tools/*.mjs to tools/_locked/.

- Record baseline:

  - npm run lint:hints:json → save lint-report.baseline.json

  - npm run validate:schemas & validate:enums (if any) — note outcome.

## 4) Phase 1 — Common Library First

Migrate the shared building blocks so downstream files can $ref them immediately.

### 4.1 Classes (copy/replace into core/puml/commonLib)

- InternationalString

- TechnicalString (a.k.a. TechString)

- NameComponents

- PreferenceValue (+ XOR score|flag)

- Any other foundational types you already use (Address, Email, Phone, etc.)

SCHEMAHINTS checks

- Use multi-line note ... end note

- 2-space indents; no blank lines inside field or enumDefine blocks

- If a field references an enum → prefer enumDefine (most robust)

### 4.2 Enums (copy into core/puml/commonLib)

- TextEncodingEnum, LanguageLocaleEnum, GenderEnum, PreferenceFlag, etc.

- Ensure ENUMHINTS includes:

- enumId: /core/commonLib/<EnumName>

- type: string

- generate: true

- enum:[...]

- Optional: x-enumNames, x-enumDescriptions, x-order, x-deprecated, x-aliases

Build check

npm run gen:enums

npm run lint:hints:strict

## 5) Phase 2 — Root + Segment Stubs

Bring in your actual segment classes (replacing the starter stubs), but keep the structure:

- travelProfile/puml/root/TravelerProfile.puml

  - fields: identity, contact, preferences, support?

  - $ref each to the segment roots below

- travelProfile/puml/identity/TravelerIdentity.puml

- travelProfile/puml/contact/TravelerContact.puml

- travelProfile/puml/preferences/TravelerPreferences.puml

- travelProfile/puml/support/TravelerSupport.puml

Tip: keep the same path/segment names to avoid later ref churn.

Build check

npm run gen:schemas

npm run validate:schemas

npm run lint:hints:strict

## 6) Phase 3 — Segment Deep Merge (iterative)

For each segment, migrate supporting classes and enums in small, testable batches:

- Identity: name variants, transliteration, document-name models (if in scope), gender, DoB, etc.

- Contact: email/phone channel classes, preferred language, address models.

- Preferences: diet/food model (your declared “diet strategy” concept), communication preferences, lodging/bed preferences, etc.

- Support: accessibility notes (use InternationalString), emergency contacts, assistive device info (if modeled), etc.

Each mini-batch loop

npm run gen:enums

npm run gen:schemas

npm run validate:enums

npm run validate:schemas

npm run lint:hints:strict

Commit when green.

## 7) SCHEMAHINTS / ENUMHINTS Conventions to Enforce

- Enum reference (recommended):

- field something:

- enumDefine:

- enumId: /<seg>/<path>/<EnumName>

(This yields a $ref to the enum JSON and avoids enumFrom parsing edge cases.)

- XOR rule (PreferenceValue): xor:(score|flag) with score -99..99 and flag → /core/commonLib/PreferenceFlag.

- Array fields:

- field emails:

- type: array

- items:

- type: string

- format: email

- $ref to classes:

- field legalName:

- $ref: /core/commonLib/NameComponents

- No blank lines inside a field or enumDefine block; 2-space indents only.

## 8) $id / $ref Mapping Guardrails

- Always run generators with a trailing slash in --baseId, e.g.:

- node tools/generate-json-schema-from-puml.mjs \

- --baseId https://schemas.example.org/hatpro/ \

- --packagesDir ./packages --debug

- $ref URIs resolve to:

- https://schemas.example.org/hatpro/<seg>/<subs>/<Name>.json   (enums)

- https://schemas.example.org/hatpro/<seg>/<subs>/<Name>.schema.json (classes)

## 9) Validation & Lint

- During merge: npm run lint:hints:strict to catch structure/indent issues early.

- After each batch: npm run validate:schemas & validate:enums (ajv draft2020).

- CI hook (later):

- "build:ci": "npm run lint:hints:strict && npm run gen:enums && npm run gen:schemas && npm run validate:enums && npm run validate:schemas"

## 10) Risk & Mitigation

| Risk | Symptom | Mitigation |
| --- | --- | --- |
| Hidden tabs / NBSP | property {} or missing $ref | Re-type lines; enforce .editorconfig with spaces + LF |
| Blank line inside block | field ignored | Remove blank lines within field/enumDefine |
| Wrong base path | files written under tools/ or missing | Pass --packagesDir ./packages (run from repo root) |
| Missing enums | linter “target not found” | npm run gen:enums before schemas |
| EnumFrom parsing quirks | {} instead of $ref | Prefer enumDefine with enumId |

## 11) Daily Working Loop

- Migrate 5–10 PUMLs → run the 5-step build (gen:enums → lint).

- Commit small, green batches.

- Update Daily-Session-Log.md (files changed, open issues).

- Export the day’s chat + artifacts.

## 12) Manifest Template (optional but handy)

Create packages/travelProfile/puml/_MANIFEST.yaml to document intended order (for humans/tools later):

baseId: https://schemas.example.org/hatpro/

segments:

- core/commonLib:

enums: [TextEncodingEnum, LanguageLocaleEnum, GenderEnum, PreferenceFlag]

classes: [InternationalString, TechnicalString, NameComponents, PreferenceValue]

- travelProfile/root: [TravelerProfile]

- travelProfile/identity: [TravelerIdentity, ...]

- travelProfile/contact: [TravelerContact, ...]

- travelProfile/preferences: [TravelerPreferences, ...]

- travelProfile/support: [TravelerSupport, ...]

## 13) Hand-off Checklist (per batch)

- PUML files placed in correct folders

- enumDefine used for all enum fields

- $ref paths start with /

- Generators run clean

- Ajv validate clean

- Linter strict = 0 errors

- Commit created

If you want, tell me which segment you’re starting with (Identity, Contact, Preferences, Support), and I’ll tailor this into a segment-specific sub-plan with exact file moves and first-pass field/$ref stubs that match your existing class names.